Task Breakdown Document – Phase 2

CS360

OpenPlaza project

Todd Carter

V01187982

cart7982@vandals.uidaho.edu

Anna Milligan

V00815672

mill5672@vandals.uidaho.edu

Todd Carter, Backend, Frontend, Presentations:

|  |  |  |
| --- | --- | --- |
| **Task breakdown:** | **Expected Duration (hrs):** | **Actual Duration (hrs):** |
| Connected to phpMyAdmin | 3 | 4 |
| Setting up openplaza database | 3 | 2 |
| Connected to database | 1 | 2 |
| Connected login to database | 2 | 1 |
| Developed login/logout page layouts |  | 1 |
| Connected logout to database | 1 | 1 |
| Developed profile page layout |  | 5 |
| Developed product listing page layout |  | 1 |
| Connected product listings to database | 5 | 4 |
| Developed cart page layout |  | 1 |
| Connected cart to database | 4 | 6 |
| Created add system for cart | 2 | 3 |
| Created remove system for cart | 2 | 2 |
| Developed checkout page layout |  | 1 |
| Connected checkout to database | 2 | 1 |
| Created checkout system logic | 2 | 3 |
| Developed landing page layout |  | 2 |
| Created profile edit system | 2 | 1 |
| Developed profile edit page layout |  | 1 |
| Preparing presentations | 1 | 3 |
| Testing and bugfixing | 10 | 13 |
| Totals: | 40 | 60 |

Anna Milligan, Frontend:

|  |  |  |
| --- | --- | --- |
| **Task breakdown:** | **Expected Duration (hrs):** | **Actual Duration (hrs):** |
| Reorganize page order | 1 | 1 |
| Table formatting | 1 | 2 |
| Item descriptions as modals | 1.5 | 1 |
| Block padding | 2 | 1.5 |
| UI cleanup | 10 | 3- in progress |
| Create pages | 2 | 3 |
| Organize page order | 1 | 1 |
| Create login/signup forms | 1 | 1 |
| Create product creation form | 1 | 1 |
| Testing/Quality Assurance | 10 | 2- in progress |