Task Breakdown Document

CS360

OpenPlaza project

Todd Carter

V01187982

cart7982@vandals.uidaho.edu

Anna Milligan

V00815672

mill5672@vandals.uidaho.edu

Todd Carter, Backend:

|  |  |  |
| --- | --- | --- |
| **Task breakdown:** | **Expected Duration (hrs):** | **Actual Duration (hrs):** |
| Connecting to phpMyAdmin | 3 | 4 |
| Setting up openplaza database | 3 | 2 |
| Connecting to database | 1 | 2 |
| Connecting login to database | 2 | 1 |
| Connecting logout to database | 1 | 1 |
| Connecting product listings to database | 5 | 4 |
| Connecting cart to database | 4 | 5 |
| Connecting purchases to database | 7 | In Progress |
| Bugfixing | 10 | In Progress |
| Testing | 10 | In Progress |

Anna Milligan, Frontend:

|  |  |  |
| --- | --- | --- |
| **Task breakdown:** | **Expected Duration (hrs):** | **Actual Duration (hrs):** |
| Reorganize page order | 1 | In Progress |
| Table formatting | 1 | In Progress |
| Item descriptions as modals | 1.5 | In Progress |
| Block padding | 2 | In Progress |
| UI cleanup | 10 | In Progress |
| Create pages | 2 | 3 |
| Organize page order | 1 | 1 |
| Create login/signup forms | 1 | 1 |
| Create product creation form | 1 | 1 |
| Testing/Quality Assurance | 10 | In Progress |