## Slide 1: CARAVANSERAI
Digital Market Management

## Slide 2: PROJECT UPDATE
Phase 3

## Slide 3: What we are Using
HTML/PHP for frontend.
PHP for backend.
phpmyadmin for organizing and managing the database.
XAMPP for local testing.

## Slide 4: What Has been Built
User login/logout system
Group login/logout system
Cart and Offer system
Message and Barter system
Shared inventory between group members

## Slide 5: Backend updates
Hashed passwords
Upgraded user and group IDs into GUIDs
Protected against SQL injection
Admin ID system
Mockaroo test data compliant

## Slide 6: Frontend updates
Color scheme more eyewatering
Logo
Updates to user experience
Images of products

## Slide 7: What IS TO COME
Images and individual product listings
Further improvements to user experience
Assembling the admin panel from constructed components
Dependency mapping

## Slide 8: Challenges being faced
Non-tech savvy teammate
Solo development of entire backend/frontend
Finding a suitable frontend template
Illness

## Slide 9: PRODUCT DEMO
Please Wait For Screen Transition

## Slide 10: Thank you
Todd Carter – Backend, Frontend, Presentations, Reports
cart7982@vandals.uidaho.edu
Anna Milligan – Frontend
bookwormer104@gmail.com